# MetaBonk Implementation Roadmap

Actionable Tasks from Launcher & Orchestration Evaluation

📋 Prioritized Implementation Plan 📋

Last updated: 2025-12-28 (UTC)

# 1. Executive Summary

This roadmap converts the comprehensive evaluation into 55 actionable tasks, organized by priority. Tasks are grouped into 6 categories matching the evaluation structure, with clear implementation guidance and expected impact.

| Priority | Count | Est. Effort | Impact |
| --- | --- | --- | --- |
| 🔴 Critical | 12 tasks | 3-4 weeks | High |
| 🟠 High | 18 tasks | 4-6 weeks | Medium-High |
| 🟡 Medium | 12 tasks | 2-3 weeks | Medium |

# 2. Performance Optimizations

🔴 CRITICAL: Fix Silent Exception Handling

Impact: Currently hiding errors that could indicate serious issues

- Replace all bare `except Exception: pass` with proper logging

- Add `logging.error(exc_info=True)` to capture full stack traces

- Review _featured_loop, PBT threads, stream probes for silent failures

# FILE: src/orchestrator/main.py

# REPLACE:

try:

# ... code ...

except Exception:

pass

# WITH:

try:

# ... code ...

except Exception as e:

logging.error(f'Featured loop error: {e}', exc_info=True)

🔴 CRITICAL: Implement NVENC Session Limit Checking

Impact: Prevents encoder saturation and performance degradation

- Query GPU NVENC session limit at startup (consumer GPUs: ~2 sessions)

- Track active encoding sessions in orchestrator

- Queue additional streams or fall back to software encoding

- Add warning logs when approaching session limit

# FILE: src/worker/nvenc_streamer.py

from pynvml import *

nvmlInit()

handle = nvmlDeviceGetHandleByIndex(0)

encoder_capacity = nvmlDeviceGetEncoderCapacity(handle, NVML_ENCODER_QUERY_H264)

sessions_used = nvmlDeviceGetEncoderStats(handle)[0]

logging.info(f'NVENC: {sessions_used}/{encoder_capacity} sessions')

🟠 HIGH: Parallelize Worker Startup

- Launch independent workers concurrently using multiprocessing.Pool

- Keep orchestrator/UI sequential but parallelize worker spawns

- Reduce startup time from ~30s to ~15s for 5 workers

🟠 HIGH: Add Windows Process Cleanup

- Implement Windows-specific process group termination

- Use `taskkill /F /T /PID` or `subprocess.CREATE_NEW_PROCESS_GROUP`

- Test cleanup on Windows to prevent orphaned processes

🟠 HIGH: Implement Auto-Scaling for Workers

- Add `--workers auto` option to scale based on GPU memory

- Query available VRAM and calculate max workers

- Provide config override: `METABONK_WORKER_VRAM_PER_INSTANCE=2048`

🟡 MEDIUM: Optimize Background Thread Intervals

- Make thread loop intervals configurable

- Implement adaptive scheduling (slow down when idle)

- Profile thread CPU usage with `py-spy` or `cProfile`

🟡 MEDIUM: Profile Memory Usage

- Run `tracemalloc` on orchestrator for 1 hour

- Identify any memory leaks or unexpectedly large objects

- Consider lazy-loading skill VQVAE model if memory-constrained

# 3. Streaming Architecture

🔴 CRITICAL: Enforce Zero-Copy GPU-Only Streaming Path

Impact: Prevents PCIe saturation and keeps latency stable at 1080p60

- Ensure frames stay GPU-resident end-to-end; avoid CPU readbacks for HUD/ghost overlays

- Add explicit guardrails: hard-fail in production if a streaming path maps raw RGB frames to CPU memory

- Prefer shipping only compressed H.264/H.265 bitstream over the bus (see docs/robust_headless_streaming.md)

- Document and test the zero-copy contract in scripts/stream_diagnostics.py

🟠 HIGH: Make Streaming Backend Deterministic (Remove Production Auto-Select)

Impact: Prevents backend oscillation and hard-to-reproduce client issues

- Choose a single default backend for production (recommended: GStreamer zero-copy); keep FFmpeg as an explicit fallback

- Remove/disable `auto` backend selection in production mode; require explicit selection via config

- Add preflight validation with actionable errors when selected backend dependencies are missing

- Create a small support matrix doc: backend × codec × container + known-good presets

🟡 MEDIUM: Throttle / GPU-Accelerate Overlay Updates

Impact: Reduces CPU overhead and I/O churn from per-heartbeat PNG overlays

- Stop writing overlay PNG every heartbeat; update at a fixed rate (e.g., 5–10 Hz) and coalesce changes

- Prefer GPU-side text drawing (CUDA/GL interop) or UI-side rendering from structured overlay events (Canvas/WebGL)

- If PNG remains, write via tmpfs/shared-memory and avoid full-file rewrites where possible

- Audit src/worker/stream_overlay.py producer + watcher behavior for update frequency

🔴 CRITICAL: Add Broken Pipe Handling

Impact: Prevents worker hangs when stream consumer disconnects

- Wrap FIFO writes in try/except for BrokenPipeError

- Stop encoder gracefully on pipe error

- Implement reconnect strategy or at least log event

# FILE: src/worker/nvenc_streamer.py

try:

pipe.write(frame_data)

except BrokenPipeError:

logging.warning('Stream consumer disconnected, stopping encoder')

self.stop_encoder()

🔴 CRITICAL: Implement Stream Quality Indicators

- Add per-stream health metrics (FPS, dropped frames, encoder lag)

- Expose via `/stream/<worker_id>/health` endpoint

- Display indicators in UI (green/yellow/red status dots)

🟠 HIGH: Add Low-Latency Encoding Mode

- Create `METABONK_STREAM_PRESET=ultralow` option

- Configure: CBR, GOP 0.5–2s, no/limited B-frames, tune=ll, preset=p1–p3

- Document latency vs quality tradeoffs

- Prefer NVENC low-latency presets (P1–P3) + CBR for stable real-time behavior; verify keyframe cadence on scene cuts

- Optionally adapt bitrate based on GPU encoder utilization (NVML) to avoid stutter bursts during load spikes

- Expose encoder params (preset, bitrate, GOP, RC mode) via config so the orchestrator can tune per machine/load

🟠 HIGH: Coordinate Stream Swap with UI

- Add fade-out/fade-in CSS transition on video source change

- Show 'loading' spinner during transition

- Implement grace period: keep featured agent for min 5-10 seconds

🟠 HIGH: Enable go2rtc by Default in Training Mode

- Auto-start go2rtc when `--mode train` is used

- Implement graceful fallback if Docker/go2rtc fails

- Log clear warnings when falling back to MP4 streams

🟡 MEDIUM: Verify Keyframe and SPS/PPS Headers

- Audit fragmented MP4 segments for proper initialization

- Test feed switching for black screens or stutters

- Consider MPEG-TS vs raw H.264 for go2rtc

🟡 MEDIUM: Research Direct Rendering Integration

- Investigate Unity RenderTexture → NVENC direct path

- Prototype native plugin for frame sharing

- Measure latency improvement vs current approach

# 4. UI Performance and Clarity

🔴 CRITICAL: Add Featured Agent Labels

Impact: Viewers don't know why agents are featured or what they're watching

- Overlay agent name, rank, and role on each video tile

- Use color coding: gold (top hype), purple (runner-up), red (shame)

- Update labels in real-time when featured snapshot changes

// FILE: src/frontend/src/components/StreamTile.tsx

<div className="stream-tile">

<video src={streamUrl} />

<div className="agent-overlay">

<span className={`badge ${roleColor}`}>

{agentName} | Rank #{rank} | {role}

</span>

</div>

</div>

🔴 CRITICAL: Optimize Video Element Management

- Key video elements by slot (not agent ID) for reuse

- Update source in-place instead of re-mounting elements

- Test for memory leaks in long-running sessions

🟠 HIGH: Refactor Stream.tsx into Composable Panels

Impact: Improves maintainability and enables lazy-loading of optional widgets

- Split src/frontend/src/pages/Stream.tsx into focused components + hooks (useHeartbeat, useGhosts, useStreamHealth)

- Lazy-load optional panels (betting, polls, kinetic ghosts, token atlases) behind feature flags

- Move ghost overlays/leaderboards into a dedicated <GhostHud> component

- Define a stable layout: featured tiles vs on-demand secondary tiles

🟠 HIGH: Implement Featured Slot Rules + Hysteresis

Impact: Reduces rapid focus flipping and lowers stream/session count

- Only auto-stream top 3 “hype” agents + top 2 “shame” agents; defer non-featured agents until requested

- Add hysteresis: require a sustained lead (e.g., 10s) before swapping a featured slot

- Add manual override controls (pin agent to slot, temporarily disable auto-focus)

- Pair with existing fade transition + brief overlap to avoid black frames during swaps

🟠 HIGH: Add Feature Flags + Dev Tools Page

Impact: Lets production ship a clean spectator UI while experimenting in staging/dev

- Introduce UI module flags (JSON/config/env) to enable/disable ghost HUD, betting, polls, experimental telemetry

- Move developer-focused widgets into a separate “Dev Tools” route/page

- Default production to a minimal panel set; enable extras in staging/dev

🟡 MEDIUM: Progressive Disclosure HUD + Tooltips

Impact: Reduces cognitive load for spectators and improves readability

- Default HUD to core stats (score, survival time, hype/shame label) and hide dense counters by default

- Add an expandable “Advanced” panel and per-metric tooltips (e.g., dps_pressure, survival_prob)

- Normalize palette + typography via a single Tailwind theme; ensure 720p–1080p responsive layout

🟡 MEDIUM: Keyboard Shortcuts for Spectating

Impact: Faster navigation for power users and operators

- Shortcuts: cycle featured agents, mute/unmute, open replays, adjust stream quality

- Add a keyboard cheat-sheet modal + tooltips for discoverability

🟡 MEDIUM: Cap Ghost Ecosystem Footprint

Impact: Prevents unbounded memory growth from kinetic ghosts and history

- Cap lifetime (e.g., keep last ~200 runs) and tighten per-seed limits; keep “top 10” uncompressed

- Store older ghosts as compressed/quantized deltas; offload historical ghost decoding to a worker thread/web-worker

- Audit GhostEcosystem bounds and storage format (src/spectator/kinetic_leaderboard.py)

🟠 HIGH: Implement Dynamic Quality Settings

- Add 'Performance Mode' toggle in UI settings

- Auto-detect client performance (check decode stalls)

- Fall back to 720p30 when stalls detected, restore after stability

🟠 HIGH: Improve State Synchronization

- Ensure leaderboard, agent names, stats update atomically

- Use double-buffering: update UI only after stream starts

- Implement incremental DOM updates (avoid full re-renders)

🟠 HIGH: Surface Stream Errors in UI (OverviewIssue)

Impact: Turns opaque stream failures into actionable operator feedback

- Display stream errors (PipeWire missing, session missing, no keyframe, encoder restart) with severity levels

- Provide concrete hints (e.g., “PipeWire service not running”) and link to stream diagnostics output

- Ensure stream-health endpoints feed the UI without polling storms (backoff / websocket)

🟡 MEDIUM: Integrate Jank HUD Analytics

- Enable `?debugHud=1` by default in dev mode

- Collect and analyze frame pacing stats

- Use insights to tune buffer sizes and fragment durations

# 5. Storage and Compression

🔴 CRITICAL: Implement Highlight Storage Limits

Impact: Unbounded highlights directory can fill disk

- Keep only top 200 highlights (matching HOF_MAX)

- Implement FIFO deletion when limit exceeded

- Add `./start --cleanup` command to purge old data

🟠 HIGH: Compress Highlight Videos

- Transcode highlights to H.265 for 50% size reduction

- Downscale to 720p if currently full resolution

- Generate thumbnail/GIF previews for highlights page

🟠 HIGH: Add Highlight Manifest + Replay Browser

Impact: Enables fast pagination/filtering without filesystem scans

- Maintain a manifest (JSON or SQLite) with clip metadata: run_id, episode, policy version, seed, score, start/end timestamps

- UI: replay browser with filters (fame vs shame), durations, seeds; paginate from manifest

- Provide per-clip download button and show thumbnails/preview clips

- Standardize archived clips: 720p H.265/AV1 in .mp4/.mkv with embedded metadata tags

🟡 MEDIUM: Cache Static Assets (HTTP + Service Worker)

Impact: Reduces dashboard load time and repeated bandwidth costs

- Set long-lived cache headers for static assets (icons, fonts, WASM, model files) and add cache-busting on deploy

- Consider a service worker for the dashboard to pre-cache core UI assets and enable offline-ish navigation

- Avoid storing real-time streams/leaderboards in localStorage; use WebSockets or bounded polling + in-memory state

🟡 MEDIUM: In-UI Clip Editor (Admin) for Highlights

Impact: Makes highlight creation fast and consistent without manual ffmpeg runs

- Add an admin UI to mark clip start/end timestamps and trigger server-side clip generation

- Embed overlay metadata (seed, policy version, score) into the exported clip and manifest

- Support “Hall of Fame” / “Hall of Shame” playlists and optional viewer voting signals

🟠 HIGH: Optimize Leaderboard Storage

- Use minified JSON (no indents) for leaderboard_history.json

- For large numeric arrays, prefer np.savez_compressed (or a compact binary format) over JSON to reduce size and parse cost

- Implement retention policy: archive old experiments

- Add error handling with logged warnings for I/O failures

🟠 HIGH: Implement Log Rotation

- Use Python's `RotatingFileHandler` for orchestrator logs

- Compress old logs with gzip

- Delete logs older than 30 days

🟡 MEDIUM: Verify FIFO Cleanup on Shutdown

- Audit start.py finally block for FIFO removal

- Test that stale pipes are deleted on crash

- Add cleanup check to `./start` command

🟡 MEDIUM: Add Checkpoint Pruning

- Keep only last N checkpoints per experiment

- Preserve checkpoints at major milestones (1M steps, best score)

- Document with `METABONK_CHECKPOINT_KEEP=10` config

# 6. Code Quality and Modularity

🔴 CRITICAL: Refactor Configuration Management

Impact: Defaults scattered across codebase, hard to maintain

- Create src/config.py with dataclass or pydantic model

- Centralize all METABONK_* defaults

- Validate configuration on load

- Add a config file (e.g., config/streaming.yaml) as the canonical place for streaming params; env vars override

- Validate values strictly (backend must be gst|ffmpeg|x11grab; codec h264|hevc|av1); hard-fail on unknown

- Group encoder presets (ultralow/lowlatency/quality) into typed profiles to reduce env-var sprawl

# FILE: src/config.py

from dataclasses import dataclass, field

import os

@dataclass

class MetaBonkConfig:

workers: int = field(default_factory=lambda: int(os.getenv('METABONK_WORKERS', '4')))

stream_fps: int = field(default_factory=lambda: int(os.getenv('METABONK_STREAM_FPS', '60')))

gpu_index: int = field(default_factory=lambda: int(os.getenv('METABONK_GPU_INDEX', '0')))

# ... all other config ...

🔴 CRITICAL: Split Orchestrator into Modules

- Create src/orchestrator/ package

- Split main.py into: api.py, leaderboard.py, spectator.py, lore.py

- Use FastAPI router includes for endpoints

🟠 HIGH: Modularize Streaming Backends

Impact: Improves testability and prevents backend-specific logic sprawl

- Extract streaming into a dedicated package (e.g., src/streaming/) with EncoderBackend / StreamSource interfaces

- Implement concrete backends (GStreamer, FFmpeg) behind the interface; keep selection deterministic

- Add small integration tests around backend selection + smoke pipelines (no GPU readback)

🟠 HIGH: Create Manager Classes

- Implement LeaderboardManager with thread-safe methods

- Create SpectatorSelector class for featured agent logic

- Encapsulate LoreStore for pins/chat/betting

🟠 HIGH: Refactor Frontend API Layer + Generate Types

Impact: Reduces API drift and makes frontend changes safer

- Split api.ts into domain modules (workers, runs, skills, streams) with clear ownership

- Generate TypeScript types from the OpenAPI schema and use them in API clients

- Add CI check to detect breaking API changes (schema diff)

🟠 HIGH: Add Type Hints and Static Checking

- Add type hints to all public functions

- Run mypy on codebase

- Fix type errors and add to CI

🟡 MEDIUM: Generate Configuration Documentation

- Create table of all METABONK_* variables

- Document defaults, types, and effects

- Add to docs/ directory and README

🟡 MEDIUM: Remove Dead Code

- Audit for unused 'dream' or 'play' modes

- Remove or document legacy features

- Ensure consistent naming (METABONK vs MEGABONK)

# 7. Observability and Debugging

🔴 CRITICAL: Migrate to Structured Logging

Impact: Print statements make debugging difficult, no log persistence

- Replace all print() with logging.info/debug/error

- Configure logging to file + console

- Set appropriate log levels per module

- Use a JSON log formatter for orchestrator/worker logs to enable searching and aggregation

- Propagate trace IDs (traceparent) into worker, go2rtc, and ffmpeg/NVENC logs for cross-service debugging

# FILE: src/orchestrator/main.py

import logging

logging.basicConfig(

level=logging.INFO,

format='%(asctime)s - %(name)s - %(levelname)s - %(message)s',

handlers=[

logging.FileHandler('logs/orchestrator.log'),

logging.StreamHandler()

]

)

🔴 CRITICAL: Implement Worker Auto-Restart

- Detect when worker process exits unexpectedly

- Respawn replacement worker to maintain population

- Add crash counter to prevent infinite restart loops

🟠 HIGH: Add Health Check Endpoints

- Expand /status to include CPU/GPU/memory usage

- Add /diagnostics with per-worker FPS and errors

- Use psutil for system stats, pynvml for GPU

🟠 HIGH: Record and Visualize Latency Timelines

Impact: Makes stutters and black frames diagnosable with per-stage timestamps

- Record timestamps for render → encode → send → decode/display stages (when available)

- Compute per-frame latency stats (p50/p95/p99) and highlight outliers

- Plot a timeline in the UI and persist samples alongside runs for postmortems

🟠 HIGH: Implement Session Tracing

- Generate unique RUN_ID for each session

- Include in all log messages and events

- Write session summary on completion/crash

🟠 HIGH: Graceful Degradation for go2rtc

- Check if Docker/go2rtc started successfully

- Fall back to MP4 streams if go2rtc fails

- Log clear warning about degraded mode

🟡 MEDIUM: Add Stream Freeze Detection

- Monitor for streams with no data for 60s

- Log warning when capture pipeline appears frozen

- Optionally restart encoder automatically

🟠 HIGH: Add Streaming Smoke Tests (scripts/stream_diagnostics.py)

Impact: Prevents regressions when upgrading drivers/OS/hardware

- Run scripts/stream_diagnostics.py in CI as a preflight (and on new machines as a bring-up step)

- Gate integration tests behind METABONK_ENABLE_INTEGRATION_TESTS=1 and required assets

- Document a “known-good” hardware/driver matrix and fail fast when prerequisites are missing

🟠 HIGH: Expose Key Metrics via Prometheus

- Evaluate prometheus_client library

- Export key metrics: encode FPS, latency histograms, dropped frames, queue depths, GPU/encoder utilization

- Capture watchdog events (black frames detected, restarts triggered) with counters and alerts

- Provide Grafana dashboard template

# 8. Recommended Implementation Schedule

Suggested 12-week rollout organized by priority and dependencies:

## Phase 1: Critical Fixes (Weeks 1-3)

- Fix silent exception handling throughout codebase

- Migrate print() to logging framework

- Implement NVENC session limit checking

- Add broken pipe handling for FIFO streams

- Add featured agent labels to UI

- Implement highlight storage limits

- Make streaming backend deterministic in production (remove auto-select)

- Enforce zero-copy GPU-only streaming guardrails (fail hard on CPU readback)

## Phase 2: Architecture Improvements (Weeks 4-7)

- Refactor configuration management

- Split orchestrator into modules

- Implement worker auto-restart

- Add health check and diagnostics endpoints

- Optimize video element management in UI

- Implement stream quality indicators

- Refactor Stream.tsx into composable panels + introduce feature flags / Dev Tools page

- Implement featured-slot hysteresis + manual overrides (reduce focus flip churn)

## Phase 3: Performance and UX (Weeks 8-10)

- Parallelize worker startup

- Add Windows process cleanup

- Implement auto-scaling for workers

- Add low-latency encoding mode

- Coordinate stream swap with UI transitions

- Implement dynamic quality settings

- Add highlight manifest + replay browser (filters + download)

- Expose key metrics via Prometheus + add latency timeline visualization

- Cap ghost ecosystem footprint and add keyboard shortcuts

## Phase 4: Polish and Documentation (Weeks 11-12)

- Add type hints and run mypy

- Generate configuration documentation

- Remove dead code

- Implement log rotation and compression

- Add session tracing

- Profile and optimize memory usage

- Normalize UI theme (palette/typography) and generate frontend API types from OpenAPI

- Add streaming smoke tests to CI and document known-good backend presets

# 9. Success Metrics

Measure improvement after implementation:

- Encode FPS per worker (target: >=59 fps at 1080p60)

- Glass-to-glass latency p95 (target: <200ms on low-latency backend; <1s on fallback)

- Dropped frames / encoder restarts per hour (target: near-zero under steady state)

- Featured slot churn (target: no rapid flips; swaps require hysteresis)

- Disk usage for highlights/logs (target: bounded by retention + compression policies)

| Metric | Current | Target |
| --- | --- | --- |
| Startup Time (5 workers) | ~30 seconds | <15 seconds |
| Stream Swap Latency | Variable (0-3s) | <500ms |
| Logged Errors per Hour | Unknown (silent) | <5 visible |
| Worker Crash Recovery | Manual restart | Auto (5s) |
| Highlights Disk Usage | Unbounded | <10 GB |
| UI Frame Stalls | Occasional | <2% |

📊 Implementation Complete! 📊

MetaBonk will have production-grade performance, stability, and maintainability